# Enterprise UI Accelerators — React Reference Architecture

Prepared for: Architecture Center of Excellence (Arche) / Enterprise Architecture — UI Workstream

Author: Rajaraman, Solution Architect

Status: Draft for Implementation

Companion to: Enterprise .NET Core Accelerator Suite (AddEnterpriseDefaults())

# 1. Purpose & Scope

Executive summary. This reference architecture proposes a governed React accelerator ecosystem built on PrimeReact, enterprise design tokens, reusable capability packages, a standard application shell, and a generator-backed project template. The recommended delivery model is a pnpm and Turborepo monorepo that publishes private scoped npm packages through Artifactory, documents them in Storybook, and validates them through shared TypeScript, accessibility, security, testing, and release controls. Phase 1 establishes the application shell and highest-frequency UI components; Phase 2 adds forms, data grids, workflow authoring, file handling, dashboards, and other enterprise patterns. Approval is requested for the package boundaries, dependency direction, implementation phases, and governance model described in this document.

Application teams across the portfolio each solve the same front-end problems independently — component styling, API integration, auth wiring, state management, testing setup — with inconsistent quality, duplicated effort, and no shared governance path through the ARB.

This document defines a catalog of reusable React accelerators: pre-built, versioned, opinionated packages and scaffolding that let application teams start from a governed baseline instead of a blank repo. It is the front-end counterpart to the enterprise .NET Core module suite — where that suite gives backend teams an AddEnterpriseDefaults() meta-package, this gives UI teams an equivalent “one command, governed defaults” starting point.

In scope: reusable packages, patterns, and standards for React-based UI applications (web) across the enterprise portfolio, hosted on AWS.

Out of scope (this version): native mobile (React Native), non-React front ends, backend service architecture (covered separately).

# 2. Guiding Principles

- Convention over configuration. Teams should get sane, secure, accessible defaults without having to make 40 decisions before writing a line of business logic.

- Governed, not mandated. Accelerators are the recommended path through the ARB fast-track; teams may deviate with justification, same as the backend module suite.

- Composable, not monolithic. Each accelerator is independently adoptable — a team can take the design system without the state-management layer, or the API client without the design system.

- Versioned like a product. Accelerators are published as scoped npm packages with semver, changelogs, and a deprecation policy — not copy-pasted starter templates that drift.

- Accessibility and security are defaults, not add-ons. WCAG 2.2 AA and baseline security headers/CSP are baked into the accelerators, not left to each team to remember.

- DX is a first-class requirement. If the golden path is slower than doing it yourself, teams will route around it. Local dev speed, generator tooling, and clear docs are part of the deliverable, not polish.

# 3. Accelerator Catalog — Full Breadth Overview

The catalog is organized the same way the .NET suite is: a set of independent modules plus one meta-package that wires them together with enterprise defaults.

| # | Accelerator | Problem it solves | Priority |
| --- | --- | --- | --- |
| 1 | Design System & Component Library | Inconsistent UI, duplicated component work, no accessibility baseline | Phase 1 (deep dive below) |
| 2 | App Shell, Routing & State/Data Layer | Every team reinvents routing, server-state caching, and client-state patterns | Phase 1 (deep dive below) |
| 3 | Forms & Validation | Repeated, inconsistent validation logic and form UX | Phase 2 |
| 4 | Auth & Authorization Integration | Each team hand-rolls OIDC/token handling and route guarding | Phase 2 |
| 5 | Build Tooling & Monorepo Standards | Inconsistent bundlers, lint configs, slow CI | Phase 2 |
| 6 | Testing Strategy & Harness | Untested UI, inconsistent test tooling across teams | Phase 2 |
| 7 | Observability (logging, RUM, error tracking) | No standard way to see what's breaking in production UIs | Phase 2 |
| 8 | Internationalization (i18n) | Ad hoc string externalization, no shared locale pipeline | Phase 3 |
| 9 | Security Baseline (CSP, dependency scanning, secrets hygiene) | Inconsistent security posture across UI apps | Phase 3 |
| 10 | Micro-Frontend Composition (optional/advanced) | Independent deployability for very large or multi-team surfaces | Phase 3 — apply selectively |
| 11 | CI/CD & Release Standards | Inconsistent pipelines, manual versioning/publishing | Phase 3 |

This document goes deep on the Design System and App Shell accelerators and defines an integrated delivery sequence for their supporting component, form, data-grid, workflow, authentication, testing, and build-tooling capabilities. The phase labels in the catalog are portfolio-level planning categories; section 4.3 is the authoritative delivery schedule for the component-library workstream.

# 4. Deep Dive: Design System & Component Library

## 4.1 Layered structure

@enterprise/ui-tokens          → design tokens (color, spacing, typography, and motion) as the single source of truth
@enterprise/ui-theme-primereact → governed PrimeReact theme preset and Tailwind semantic utility mapping
@enterprise/ui-core            → shared providers, hooks, types, accessibility helpers, and adapter contracts
@enterprise/ui-components      → governed PrimeReact wrappers and composed components
@enterprise/ui-forms / ui-data-grid / ui-workflow → independently adoptable capability packages
@enterprise/ui-patterns        → reusable page and section compositions
@enterprise/ui-app-shell       → application shell, navigation variants, providers, and responsive layout

Dependencies follow the package graph in section 4.6: foundational packages are consumed by higher-level packages, while explicitly documented capability dependencies are permitted through public entry points. Application teams typically consume @enterprise/ui-components, @enterprise/ui-patterns, or the @enterprise/ui meta-package; teams needing lower-level control can consume @enterprise/ui-core, @enterprise/ui-theme-primereact, and @enterprise/ui-tokens directly.

- Tokens are authored once (e.g., in Figma via a tokens plugin or directly as JSON) and transformed into CSS variables / Tailwind config / theme objects via Style Dictionary or an equivalent transform step, so design and code never drift.

- Interactive components should use PrimeReact as the governed foundation rather than introducing a parallel headless component stack. Enterprise wrappers should preserve PrimeReact accessibility behavior, add consistent labels, keyboard and focus handling, and pass automated and manual WCAG 2.2 AA checks. A different foundation requires an architecture decision demonstrating that PrimeReact cannot satisfy a documented requirement.

- Theming supports light/dark and brand variants through the token layer only; components never hardcode colors.

- Documentation & governance live in Storybook (or an equivalent component workshop), with each component's a11y, props, and usage guidance co-located. Storybook doubles as the visual regression baseline (Chromatic or an equivalent) and as the review artifact the ARB/CoE uses to approve new components before publish.

## 4.2 Reusable UI component catalog (PrimeReact)

| Reusable component | PrimeReact base | Enterprise capability | Priority |
| --- | --- | --- | --- |
| Configurable Forms Control | Form inputs, labels, panels, steps | Renders forms from metadata/schema; supports conditional fields, validation, layouts, read-only mode, accessibility, and submit mapping. | Phase 1 |
| Enterprise Data Grid | DataTable, Column, Paginator | Server-side paging, sorting, filtering, column preferences, row actions, bulk selection, export, and empty/error states. | Phase 1 |
| Search & Filter Panel | AutoComplete, Select, DatePicker, MultiSelect | Composable basic/advanced search, saved filters, filter chips, reset, validation, and URL/query serialization. | Phase 1 |
| Page Header & Action Bar | Toolbar, Button, Breadcrumb | Standard title, breadcrumbs, status, primary/secondary actions, overflow behavior, and responsive layout. | Phase 1 |
| Application Shell & Navigation | Menubar, PanelMenu, Drawer, Breadcrumb | Responsive header/sidebar, route-aware navigation, user menu, tenant/context switcher, and skip links. | Phase 1 |
| Feedback & Notification Center | Toast, Message, ProgressSpinner, Skeleton | Consistent success/error/warning messages, async operation status, retry actions, and correlation details. | Phase 1 |
| Confirm & Modal Workflow | Dialog, ConfirmDialog | Standard confirmation, destructive-action safeguards, unsaved-change prompts, focus handling, and async completion. | Phase 1 |
| File Upload & Attachment Manager | FileUpload, ProgressBar | Type/size validation, multi-file queues, upload progress, retry/remove, malware-scan status, and attachment metadata. | Phase 2 |
| Wizard / Multi-step Process | Stepper, Card, Button | Step validation, save-and-resume, guarded navigation, progress summary, and review/submit page. | Phase 2 |
| Master–Detail Workspace | Splitter, DataView/DataTable, Tabs | Reusable list/detail composition with selection state, route synchronization, responsive stacking, and loading boundaries. | Phase 2 |
| Dashboard Card & KPI Tile | Card, MeterGroup, ProgressBar | Standard metric, trend, threshold, status, drill-down action, loading state, and no-data behavior. | Phase 2 |
| Role / Permission-Aware Action | Button, Menu, Tooltip | Centralized authorization-based visibility or disablement with an optional explanation; never replaces server-side enforcement. | Phase 2 |
| Audit Timeline & Activity Feed | Timeline, Tag, Avatar | Chronological changes, actor/action metadata, filtering, expandable details, and correlation links. | Phase 2 |
| Workflow & Business Rules Designer | React Flow canvas; PrimeReact Dialog, Sidebar, Tree, Dropdown, InputNumber, Tag, Toolbar | Metadata-driven visual authoring of workflow steps, decisions, conditions, transitions, approvals, timers, and actions; includes a configurable rule builder, schema validation, versioning, draft/publish lifecycle, import/export, read-only visualization, execution-status overlay, and an API-neutral workflow definition. Business rules must be validated and enforced by the backend runtime, with role-based authoring and a complete audit trail. | Phase 2 |
| Empty, Error & Access-Denied States | Message, Button, Card | Governed content and actions for no data, not found, forbidden, offline, and recoverable failures. | Phase 1 |

## 4.3 Phased implementation plan

The plan uses an indicative 36-week delivery horizon with two-week iterations. Phase 1 establishes the governed foundation and highest-frequency components; Phase 2 adds richer process, collaboration, and visualization patterns. Each component is delivered as a versioned package with Storybook documentation, accessibility coverage, unit/component tests, usage examples, and migration notes.

| Wave | Components | Primary deliverables | Exit criteria |
| --- | --- | --- | --- |
| Foundation Weeks 1–2 | Shared component infrastructure | PrimeReact theme and tokens; package conventions; Storybook; test harness; accessibility checks; CI publish pipeline; API and metadata standards. | Versioned prerelease package is consumable by the pilot application; quality gates run automatically. |
| Wave 1 Weeks 3–6 | Application Shell & Navigation Page Header & Action Bar Empty, Error & Access-Denied States | Responsive shell, route-aware navigation, breadcrumbs, action layout, governed status pages, loading boundaries, and baseline responsive/accessibility behavior. | Pilot app uses the shell and standard states on representative routes; keyboard navigation and WCAG 2.2 AA checks pass. |
| Wave 2 Weeks 7–10 | Configurable Forms Control Search & Filter Panel | Form-schema contract, field registry, conditional rules, validation adapters, read-only mode, advanced filters, saved-filter model, and query serialization. | Two representative forms and one advanced search experience are implemented without application-specific forks. |
| Wave 3 Weeks 11–14 | Enterprise Data Grid Feedback & Notification Center Confirm & Modal Workflow | Server-side grid adapter, column preferences, bulk actions, export interface, notification service, async status patterns, confirmations, and unsaved-change protection. | Grid performs against production-like data volumes; error, retry, confirmation, and focus-management scenarios pass automated tests. |
| Phase 1 hardening Weeks 15–16 | All Phase 1 components | Cross-browser validation, visual regression baseline, performance budget, documentation completion, security review, adoption telemetry, and release candidate. | ARB/CoE approval, stable 1.0 packages, one production pilot, and a prioritized backlog based on pilot feedback. |

| Wave | Components | Primary deliverables | Exit criteria |
| --- | --- | --- | --- |
| Wave 4 Weeks 17–20 | File Upload & Attachment Manager Role / Permission-Aware Action | Upload queue, validation, progress/retry, scan-status contract, attachment metadata, authorization adapter, and consistent hidden/disabled behavior. | Large, failed, and disallowed uploads are handled safely; authorization behavior is verified against backend enforcement. |
| Wave 5 Weeks 21–24 | Wizard / Multi-step Process Master–Detail Workspace | Step orchestration, validation, save/resume, review/submit pattern, list-detail routing, selection state, responsive stacking, and loading boundaries. | One end-to-end wizard and one list/detail workflow are delivered using only public component APIs. |
| Wave 6 Weeks 25–28 | Dashboard Card & KPI Tile Audit Timeline & Activity Feed | Metric and threshold model, drill-down contract, no-data/loading states, chronological event model, filtering, expandable details, and correlation links. | A representative dashboard and auditable activity view meet performance, accessibility, and data-formatting standards. |
| Wave 7 Weeks 29–34 | Workflow & Business Rules Designer | React Flow canvas, node/edge registry, property panel, rule builder, schema validation, draft/publish/version lifecycle, import/export, read-only rendering, execution overlay, and backend runtime contract. | Authors can model, validate, publish, reopen, and visualize a representative approval workflow; invalid or unauthorized rules cannot be published; audit history is complete. |
| Phase 2 hardening Weeks 35–36 | All Phase 2 components | Integration testing with Phase 1, performance profiling, threat modeling, documentation, upgrade guidance, adoption scorecard, and stable release. | Stable 2.0 catalog, two additional consuming applications, no critical accessibility/security issues, and approved support ownership. |

Implementation guardrails: preserve backward compatibility within a major version; keep domain logic outside UI packages; enforce authorization and workflow rules on the server; publish reference implementations rather than application-specific code; require accessibility, visual regression, security, and performance evidence at each wave gate; and use pilot feedback to refine public APIs before stable release.

## 4.4 Contribution and versioning model

- Components are proposed via an RFC-lite template (problem, API sketch, a11y notes) and reviewed by a small design-system working group — mirrors how the .NET module suite gates new cross-cutting modules through ARB review.

- Semantic versioning with a documented deprecation window (minimum one minor version notice before removal) so consuming teams aren't broken by upstream changes.

- Published as scoped, private npm packages (or an internal registry) so teams pin versions like any other dependency.

## 4.5 Monorepo package structure

enterprise-ui/
├─ apps/
│  ├─ storybook/
│  │  ├─ .storybook/              # Storybook configuration
│  │  ├─ stories/                 # catalog and navigation-variant demos
│  │  └─ tsconfig.json            # Storybook browser/tooling types
│  ├─ playground/
│  │  ├─ src/
│  │  ├─ tsconfig.json            # solution references
│  │  ├─ tsconfig.app.json        # React/Vite source
│  │  ├─ tsconfig.node.json       # Vite and Node tooling
│  │  └─ tsconfig.test.json       # Vitest/component tests
│  └─ reference-app/
│     ├─ src/
│     ├─ e2e/
│     ├─ tsconfig.json            # solution references
│     ├─ tsconfig.app.json        # React/Vite application
│     ├─ tsconfig.node.json       # build/config scripts
│     ├─ tsconfig.test.json       # Vitest/component tests
│     └─ tsconfig.e2e.json        # Playwright tests
├─ packages/
│  ├─ tokens/
│  │  └─ tsconfig.json
│  ├─ theme-primereact/
│  │  └─ tsconfig.json
│  ├─ core/
│  │  └─ tsconfig.json
│  ├─ components/
│  │  └─ tsconfig.json
│  ├─ forms/
│  │  └─ tsconfig.json
│  ├─ data-grid/
│  │  └─ tsconfig.json            # extends library.json; references core/components
│  ├─ workflow/
│  │  └─ tsconfig.json
│  ├─ patterns/
│  │  └─ tsconfig.json
│  ├─ app-shell/
│  │  ├─ src/
│  │  │  ├─ shell/                # EnterpriseAppShell and layout regions
│  │  │  ├─ navigation/
│  │  │  │  ├─ model/
│  │  │  │  ├─ sidebar/
│  │  │  │  ├─ top/
│  │  │  │  ├─ hybrid/
│  │  │  │  ├─ minimal/
│  │  │  │  ├─ responsive/
│  │  │  │  ├─ breadcrumbs/
│  │  │  │  └─ index.ts
│  │  │  ├─ header/
│  │  │  ├─ providers/
│  │  │  └─ index.ts
│  │  └─ tsconfig.json
│  ├─ testing/
│  │  └─ tsconfig.json
│  └─ ui/
│     └─ tsconfig.json
├─ tooling/
│  ├─ eslint-config/
│  ├─ typescript-config/
│  │  ├─ package.json             # @enterprise/typescript-config exports
│  │  ├─ base.json                # strict shared baseline
│  │  └─ library.json             # publishable React package preset
│  ├─ test-config/
│  └─ build-config/
├─ generators/
│  └─ create-enterprise-app/
│     ├─ templates/
│     │  └─ react-ui-template/
│     │     ├─ tsconfig.json
│     │     ├─ tsconfig.app.json
│     │     ├─ tsconfig.node.json
│     │     ├─ tsconfig.test.json
│     │     └─ tsconfig.e2e.json
│     └─ tsconfig.json
├─ docs/
│  ├─ architecture-decisions/
│  ├─ contribution/
│  └─ migrations/
├─ scripts/
├─ .changeset/
├─ package.json                  # root typecheck and clean:types scripts
├─ pnpm-workspace.yaml
├─ turbo.json                    # typecheck task graph and cache outputs
├─ tsconfig.json                 # root solution references for workspace projects
└─ tsconfig.base.json            # optional compatibility shim extending tooling/typescript-config/base.json

Recommended workspace: use pnpm workspaces with Turborepo for task orchestration and caching. Keep the root private, require the lockfile in source control, and reference internal packages with the workspace protocol so local development never resolves an unintended registry version.

| Area | Architectural convention |
| --- | --- |
| Dependency direction | tokens → theme/core → components → forms/data-grid/workflow → patterns/app-shell → applications. Lower layers must not import higher layers; CI rejects cycles and undeclared dependencies. |
| Public APIs | Each package exposes supported entry points through its package exports. Deep imports into source or internal folders are prohibited. TypeScript declarations and CSS assets are published explicitly. |
| Runtime dependencies | React, React DOM, PrimeReact, Tailwind integration, and React Flow are peer dependencies where a single runtime identity is required. Build, Storybook, lint, and test libraries remain development dependencies. |
| Versioning | Use independent semantic versions managed through Changesets. A release pull request contains version bumps and changelogs; stable versions are immutable and prereleases use a next channel. |
| Quality gates | Every affected package passes type checking, unit/component tests, accessibility checks, visual regression, API compatibility, bundle-size policy, dependency/license scanning, and representative consumer tests. |
| Ownership | Assign code owners by capability package. Cross-layer API changes require design-system review; workflow, authorization, and security-sensitive changes also require the relevant architecture or security owner. |
| Artifactory | Build once in CI and publish scoped packages to the enterprise npm local repository. Consumers install through an npm virtual repository that combines approved internal packages with the proxied public registry. |

Package-boundary rule: do not create one package per visual component. Split a package only when it has a distinct dependency profile, ownership boundary, release cadence, or adoption path. The Storybook catalog remains an application and is deployed as documentation; it is not published as an npm package.

Navigation variants: @enterprise/ui-app-shell owns four governed layouts—sidebar, top, hybrid, and minimal. They share one typed navigation model for routes, labels, icons, permissions, breadcrumbs, telemetry, and responsive conversion to a mobile drawer. Variants are internal modules and public entry points within the app-shell package, not separate npm packages. The application selects one default variant through configuration; feature pages may add contextual tabs or steps but must not replace the application-level navigation.

### Navigation usage examples

import type { NavigationItem } from '@enterprise/ui-app-shell';

const navigation: NavigationItem[] = [
  { id: 'home', label: 'Home', icon: 'pi pi-home', path: '/' },
  {
    id: 'claims', label: 'Claims', icon: 'pi pi-file', path: '/claims',
    requiredPermissions: ['claims.read'],
    children: [
      { id: 'open-claims', label: 'Open claims', path: '/claims/open' },
      { id: 'claim-search', label: 'Search', path: '/claims/search' }
    ]
  },
  { id: 'workflow', label: 'Workflow', icon: 'pi pi-sitemap', path: '/workflow', requiredPermissions: ['workflow.read'] }
];

### Sidebar variant — enterprise application default

import { EnterpriseAppShell } from '@enterprise/ui-app-shell';

<EnterpriseAppShell
  navigation={navigation}
  navigationVariant="sidebar"
  sidebar={{ collapsible: true, defaultCollapsed: false }}
  applicationName="Claims Operations"
>
  <AppRoutes />
</EnterpriseAppShell>

### Top variant — smaller application or microsite

<EnterpriseAppShell
  navigation={navigation}
  navigationVariant="top"
  applicationName="Benefits Center"
  headerActions={<SessionActions />}
>
  <AppRoutes />
</EnterpriseAppShell>

### Hybrid variant — large portal

<EnterpriseAppShell
  navigationVariant="hybrid"
  globalNavigation={[
    { id: 'operations', label: 'Operations', path: '/operations' },
    { id: 'analytics', label: 'Analytics', path: '/analytics' }
  ]}
  navigation={navigation}
  applicationName="Enterprise Portal"
  contextSwitcher={<BusinessUnitSwitcher />}
>
  <AppRoutes />
</EnterpriseAppShell>

### Minimal variant — focused workflow

<EnterpriseAppShell
  navigationVariant="minimal"
  applicationName="New Claim"
  showBreadcrumbs={false}
  headerActions={<SaveAndExitAction />}
>
  <ClaimWizard stepNavigation={claimSteps} />
</EnterpriseAppShell>

Shared behavior: each variant derives active state, breadcrumbs, permission filtering, telemetry, keyboard behavior, and mobile drawer conversion from the same navigation metadata. The application chooses its variant once through configuration; the template generator can set that default without changing feature routes.

## 4.6 Package dependency graph

@enterprise/ui-tokens
├─→ @enterprise/ui-theme-primereact
└─→ @enterprise/ui-core
     └─→ @enterprise/ui-components
          ├─→ @enterprise/ui-forms
          ├─→ @enterprise/ui-data-grid
          ├─→ @enterprise/ui-workflow
          ├─→ @enterprise/ui-patterns
          └─→ @enterprise/ui-app-shell

@enterprise/ui-forms ────────┐
@enterprise/ui-data-grid ─────┤
@enterprise/ui-workflow ──────┼─→ @enterprise/ui-patterns
@enterprise/ui-components ────┘

@enterprise/ui-theme-primereact ─┐
@enterprise/ui-core ──────────────┤
@enterprise/ui-components ────────┼─→ @enterprise/ui-app-shell
@enterprise/ui-patterns ──────────┘

All public packages ───────────────→ @enterprise/ui-testing
Recommended stable packages ──────→ @enterprise/ui (meta-package)
@enterprise/ui + tooling presets ─→ consuming applications

An arrow means “may be consumed by.” Dependencies must move downward or laterally only where explicitly allowed below. External frameworks are peers of the package that directly integrates them rather than being re-exported through every layer.

| Package | Allowed internal dependencies | External peer dependencies / constraints |
| --- | --- | --- |
| @enterprise/ui-tokens | None | No React or PrimeReact dependency. Publishes CSS variables, token JSON, and generated type definitions. |
| @enterprise/ui-theme-primereact | ui-tokens | PrimeReact and the approved Tailwind integration are peers. Contains theme preset and semantic utility mapping only. |
| @enterprise/ui-core | ui-tokens | React and React DOM are peers. May expose providers, hooks, types, accessibility helpers, and framework-neutral contracts; it must not import feature packages. |
| @enterprise/ui-components | ui-core, ui-tokens, ui-theme-primereact | React, React DOM, and PrimeReact are peers. Owns governed wrappers and common composed components; no forms, grid, workflow, pattern, or app-shell imports. |
| @enterprise/ui-forms | ui-core, ui-components | React, PrimeReact, and the chosen schema/form libraries are peers where runtime identity or adapters are consumer-selectable. Must not depend on data-grid or workflow. |
| @enterprise/ui-data-grid | ui-core, ui-components | React and PrimeReact are peers. Server query, export, and persistence integrations are adapter interfaces, not hard-coded application clients. |
| @enterprise/ui-workflow | ui-core, ui-components, ui-forms | React, PrimeReact, and React Flow are peers. Workflow execution engines and authorization services remain backend/application adapters. |
| @enterprise/ui-patterns | ui-core, ui-components; optionally ui-forms, ui-data-grid, ui-workflow through explicit entry points | React and PrimeReact are peers. Optional capability dependencies must not be loaded by consumers that use unrelated patterns. |
| @enterprise/ui-app-shell | ui-core, ui-components, ui-theme-primereact, ui-patterns | React is a peer; router, query, auth, telemetry, and i18n libraries are peers or adapter contracts. The shell composes providers but does not own domain logic. |
| @enterprise/ui-testing | May reference public APIs of any UI package for typed fixtures and render helpers | React Testing Library, accessibility tooling, and the selected test runner are peers or development dependencies. Production packages must never depend on ui-testing. |
| @enterprise/ui | Re-exports the approved stable surface from tokens, theme, core, components, forms, data-grid, patterns, and app-shell; workflow may remain opt-in because of bundle size | Contains no implementation and no hidden transitive runtime. Peer ranges must be compatible with every re-exported package. |
| Apps and generator | Consume public packages and shared tooling presets | Storybook, playground, reference app, and create-enterprise-app are terminal consumers; publishable packages must never import from apps or generators. |

- One-way dependencies: cycles, reverse-layer imports, and imports from applications into packages fail CI.

- Public entry points only: workspace packages import another package by its declared export path; relative cross-package imports and internal deep imports are prohibited.

- Optional capabilities: patterns expose capability-specific entry points so workflow or grid dependencies do not inflate unrelated application bundles.

- Peer alignment: the workspace maintains one supported compatibility matrix for React, PrimeReact, Tailwind integration, React Flow, router, query, and form libraries.

- No service coupling: API clients, authorization engines, workflow runtimes, storage, telemetry, and localization systems integrate through typed adapters owned by core or the relevant capability package.

- Automated enforcement: lint boundaries, dependency-cruiser or an equivalent graph check, package-manager constraints, unused/undeclared dependency checks, and a graph snapshot run on every pull request.

## 4.7 End-client installation and usage

Consuming teams install packages from the enterprise Artifactory npm virtual repository. The exact host and authentication mechanism are environment-specific; platform engineering should publish the approved registry URL and provide short-lived CI credentials.

# Project .npmrc — use the approved Artifactory virtual repository
@enterprise:registry=https://artifactory.example.com/artifactory/api/npm/npm-virtual/
always-auth=true

# Recommended baseline for most applications
npm install @enterprise/ui react react-dom primereact

# Capability packages can be adopted independently
npm install @enterprise/ui-forms
npm install @enterprise/ui-data-grid
npm install @enterprise/ui-workflow @xyflow/react
npm install --save-dev @enterprise/ui-testing

# New application using the governed generator
npm exec @enterprise/create-enterprise-app@latest -- my-app

# Equivalent direct invocation
npx @enterprise/create-enterprise-app@latest my-app

### Sample 1 — application baseline

import '@enterprise/ui-tokens/css';
import '@enterprise/ui-theme-primereact/css';
import { EnterpriseAppProvider, PageHeader, EmptyState } from '@enterprise/ui';

export function App() {
  return (
    <EnterpriseAppProvider>
      <PageHeader title="Claims" primaryAction={{ label: 'New claim', onClick: openCreate }} />
      <EmptyState title="No claims found" action={{ label: 'Create claim', onClick: openCreate }} />
    </EnterpriseAppProvider>
  );
}

### Sample 2 — configurable form

import { ConfigurableForm, type FormDefinition } from '@enterprise/ui-forms';

const definition: FormDefinition = {
  id: 'customer-create',
  fields: [
    { name: 'name', type: 'text', label: 'Customer name', required: true },
    { name: 'effectiveDate', type: 'date', label: 'Effective date', required: true }
  ]
};

<ConfigurableForm definition={definition} onSubmit={data => customerApi.create(data)} />

### Sample 3 — enterprise data grid

import { EnterpriseDataGrid } from '@enterprise/ui-data-grid';

<EnterpriseDataGrid
  columns={[
    { field: 'claimNumber', header: 'Claim number' },
    { field: 'status', header: 'Status' },
    { field: 'lossDate', header: 'Loss date', type: 'date' }
  ]}
  loadPage={claimsApi.search}
  rowKey="id"
  enableColumnPreferences
/>

### Sample 4 — workflow designer

import '@xyflow/react/dist/style.css';
import { WorkflowDesigner } from '@enterprise/ui-workflow';

<WorkflowDesigner
  definition={workflow}
  mode="edit"
  canPublish={permissions.includes('workflow.publish')}
  onValidate={workflowApi.validate}
  onSaveDraft={workflowApi.saveDraft}
  onPublish={workflowApi.publish}
/>

### Sample 5 — shared test harness

import { renderWithEnterpriseProviders, expectNoA11yViolations } from '@enterprise/ui-testing';
import { EmptyState } from '@enterprise/ui-components';

test('empty state is accessible', async () => {
  const view = renderWithEnterpriseProviders(<EmptyState title="No records" />);
  await expectNoA11yViolations(view.container);
});

- Use the meta-package for the golden path: most applications install @enterprise/ui and import its approved stable surface.

- Install capabilities directly when needed: use @enterprise/ui-workflow or another capability package when it is excluded from the meta-package or requires separate version control.

- Install peer dependencies explicitly: the consumer owns compatible React, PrimeReact, and React Flow versions according to the published compatibility matrix.

- Pin predictably: use the organization’s approved lockfile policy and avoid unbounded latest-version resolution in production CI.

- Import public entry points only: never import package source folders or undocumented internal modules.

- Keep credentials out of source control: inject Artifactory tokens through the developer credential helper or CI secret store; do not commit authentication tokens to .npmrc.

## 4.8 Recommended react-ui-template project structure

react-ui-template/
├─ public/
│  ├─ favicon.svg
│  └─ runtime-config.json          # Okta issuer/client ID, redirect URIs, scopes, API base URL
├─ src/
│  ├─ app/
│  │  ├─ App.tsx                  # root composition only
│  │  ├─ AppProviders.tsx         # router-aware Okta Security and enterprise providers
│  │  ├─ router.tsx               # public, protected, callback, and access-denied routes
│  │  ├─ navigation.ts            # shell navigation metadata and permission requirements
│  │  ├─ queryClient.ts           # server-state defaults
│  │  └─ bootstrap.ts             # validated runtime configuration before auth startup
│  ├─ features/
│  │  ├─ claims/
│  │  │  ├─ api/                   # feature queries, mutations, and adapters
│  │  │  ├─ components/           # feature-only visual components
│  │  │  ├─ pages/                # route-level screens
│  │  │  ├─ schemas/              # forms, validation, and mapping schemas
│  │  │  ├─ hooks/
│  │  │  ├─ model/                 # domain-facing UI types and state
│  │  │  ├─ routes.tsx
│  │  │  ├─ index.ts              # feature public API
│  │  │  └─ __tests__/
│  │  └─ workflow-admin/           # same feature structure
│  ├─ shared/
│  │  ├─ api/
│  │  │  ├─ generated/             # generated OpenAPI client; never hand-edit
│  │  │  ├─ httpClient.ts          # attaches Okta access token and correlation headers
│  │  │  └─ apiErrors.ts           # normalized 401, 403, and API failures
│  │  ├─ auth/
│  │  │  ├─ oktaClient.ts           # OktaAuth instance; Authorization Code + PKCE
│  │  │  ├─ OktaAuthProvider.tsx   # Security provider and restoreOriginalUri
│  │  │  ├─ ProtectedRoute.tsx     # authentication guard and return-path handling
│  │  │  ├─ PermissionGate.tsx     # claim/scope-based UI visibility only
│  │  │  ├─ useCurrentUser.ts
│  │  │  ├─ usePermissions.ts
│  │  │  ├─ claims.ts              # typed claim and group mapping
│  │  │  ├─ authErrors.ts          # callback and session error normalization
│  │  │  └─ index.ts               # auth module public API
│  │  ├─ components/               # app-specific shared components only
│  │  ├─ config/
│  │  │  ├─ runtimeConfig.ts        # loads and validates public runtime configuration
│  │  │  └─ runtimeConfig.schema.ts
│  │  ├─ hooks/                    # cross-feature hooks
│  │  ├─ observability/            # logging, RUM, tracing, error reporting
│  │  ├─ state/                    # minimal cross-feature client state
│  │  ├─ i18n/                     # locale bootstrap and resources
│  │  ├─ utils/                    # pure, framework-light utilities
│  │  └─ types/
│  ├─ pages/
│  │  ├─ LoginCallbackPage.tsx     # wraps Okta LoginCallback and governed errors
│  │  ├─ AccessDeniedPage.tsx
│  │  └─ SignedOutPage.tsx
│  ├─ assets/                      # application-owned static assets
│  ├─ styles/
│  │  ├─ app.css                  # Tailwind entry and app-level rules
│  │  └─ overrides.css            # reviewed exceptions only
│  ├─ test/
│  │  ├─ setup.ts
│  │  ├─ handlers/                # API mocks, including 401/403 scenarios
│  │  ├─ fixtures/
│  │  │  └─ auth.ts                # safe test claims and auth-state fixtures
│  │  └─ render.tsx               # app wrapper with mock auth and ui-testing
│  ├─ main.tsx
│  └─ vite-env.d.ts
├─ e2e/
│  ├─ fixtures/
│  │  └─ authenticatedSession.ts   # test-only session setup; no production tokens
│  ├─ pages/                      # optional page objects
│  └─ specs/
│     ├─ sign-in.spec.ts
│     ├─ protected-route.spec.ts
│     └─ sign-out.spec.ts
├─ contracts/
│  ├─ openapi/
│  └─ workflow/                   # workflow/rule schemas owned by the app
├─ scripts/
│  ├─ generate-api.mjs
│  └─ validate-config.mjs         # validates required Okta/runtime settings
├─ .github/workflows/ or pipelines/
├─ .env.example                  # names only; no secrets
├─ .npmrc                        # enterprise scope and Artifactory virtual repo
├─ index.html
├─ package.json                  # includes @okta/okta-auth-js and @okta/okta-react
├─ tsconfig.json
├─ vite.config.ts
├─ tailwind.config.ts
├─ eslint.config.js
├─ vitest.config.ts
└─ README.md                     # Okta app registration and local callback setup

| Area | Guideline |
| --- | --- |
| app | Composition root only. It wires providers, routing, navigation, startup, and global boundaries; business logic does not live here. |
| features | Organize by business capability rather than technical type. A feature owns its pages, queries, forms, schemas, and feature-only components and exposes a small public API through its index file. |
| shared | Contains genuinely cross-feature application infrastructure. Reuse across two files is not sufficient reason to move code here; avoid turning shared into an unowned miscellaneous folder. |
| Enterprise packages | Import PrimeReact-based reusable components from @enterprise packages. Do not copy package source into the application. If a component is reusable across applications, propose it to the catalog rather than placing it in shared/components permanently. |
| API boundary | Generated clients remain isolated under shared/api/generated. Features consume typed query or mutation adapters and must not call fetch directly from page components. |
| Dependency direction | app may compose features and shared; features may consume shared and enterprise packages; shared may consume enterprise core packages. Features must not import another feature’s internal folders. |
| Testing | Keep component and feature tests near the code or in the feature test folder. Reserve e2e tests for a small set of critical user journeys. Use @enterprise/ui-testing for common render and accessibility behavior. |
| Configuration and secrets | Validate runtime configuration at startup. Browser-delivered configuration is public by definition; secrets must remain in backend or deployment secret stores. |
| Okta SSO | Use Okta-hosted sign-in with OIDC Authorization Code and PKCE. The browser configuration contains only public identifiers and redirect settings—never a client secret. Centralize token acquisition in the auth module and HTTP client, register exact callback/sign-out URLs per environment, keep UI permission checks advisory, and require backend validation of token signature, issuer, audience, expiry, scopes, and claims. |
| Styling | Use enterprise tokens and PrimeReact theme defaults, Tailwind for layout and composition, and app CSS only for documented exceptions. Do not override PrimeReact internal selectors in feature code. |
| Template ownership | The generator owns baseline configuration, providers, pipeline templates, and example feature scaffolding. Product teams own features, contracts, runtime configuration values, and application-specific assets. |

Recommended rule of thumb: keep application code feature-first, keep reusable platform behavior in the enterprise packages, and keep the app folder thin. New features should be scaffolded with the same internal folders, but empty folders should not be created until the feature needs them.

## 4.9 Recommended TypeScript configurations

Use a small family of configurations rather than one file for browser code, Node-based tooling, tests, and publishable libraries. The repository-owned preset is the source of truth; applications extend it and add only environment-specific settings.

### Shared strict baseline — tooling/typescript-config/base.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "compilerOptions": {
    "target": "ES2022",
    "strict": true,
    "exactOptionalPropertyTypes": true,
    "noUncheckedIndexedAccess": true,
    "noImplicitOverride": true,
    "noImplicitReturns": true,
    "noFallthroughCasesInSwitch": true,
    "noPropertyAccessFromIndexSignature": true,
    "useUnknownInCatchVariables": true,
    "forceConsistentCasingInFileNames": true,
    "verbatimModuleSyntax": true,
    "isolatedModules": true,
    "moduleDetection": "force",
    "resolveJsonModule": true,
    "skipLibCheck": true
  }
}

### React/Vite application — tsconfig.app.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "@enterprise/typescript-config/base.json",
  "compilerOptions": {
    "target": "ES2022",
    "lib": ["ES2022", "DOM", "DOM.Iterable"],
    "module": "ESNext",
    "moduleResolution": "Bundler",
    "jsx": "react-jsx",
    "noEmit": true,
    "composite": true,
    "incremental": true,
    "tsBuildInfoFile": "./node_modules/.cache/tsconfig.app.tsbuildinfo",
    "allowImportingTsExtensions": true,
    "allowArbitraryExtensions": true,
    "noUncheckedSideEffectImports": true,
    "useDefineForClassFields": true,
    "types": ["vite/client"],
    "baseUrl": ".",
    "paths": {
      "@/*": ["src/*"]
    }
  },
  "include": ["src/**/*.ts", "src/**/*.tsx", "src/**/*.d.ts"],
  "exclude": ["src/**/*.test.*", "src/**/*.spec.*", "src/**/*.stories.*", "dist", "coverage", "e2e"]
}

### Node-based build tooling — tsconfig.node.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "@enterprise/typescript-config/base.json",
  "compilerOptions": {
    "target": "ES2022",
    "lib": ["ES2022"],
    "module": "NodeNext",
    "moduleResolution": "NodeNext",
    "noEmit": true,
    "composite": true,
    "incremental": true,
    "tsBuildInfoFile": "./node_modules/.cache/tsconfig.node.tsbuildinfo",
    "types": ["node"]
  },
  "include": [
    "vite.config.ts",
    "vitest.config.ts",
    "playwright.config.ts",
    "tailwind.config.ts",
    "scripts/**/*.ts",
    "scripts/**/*.mts"
  ],
  "exclude": ["dist", "coverage", "node_modules"]
}

### Application solution file — tsconfig.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "files": [],
  "references": [
    { "path": "./tsconfig.app.json" },
    { "path": "./tsconfig.node.json" },
    { "path": "./tsconfig.test.json" },
    { "path": "./tsconfig.e2e.json" }
  ]
}

### Vitest and component tests — tsconfig.test.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "./tsconfig.app.json",
  "compilerOptions": {
    "composite": true,
    "noEmit": true,
    "tsBuildInfoFile": "./node_modules/.cache/tsconfig.test.tsbuildinfo",
    "types": ["vite/client", "vitest/globals", "@testing-library/jest-dom"]
  },
  "include": [
    "src/**/*.ts",
    "src/**/*.tsx",
    "src/**/*.test.ts",
    "src/**/*.test.tsx",
    "src/**/*.spec.ts",
    "src/**/*.spec.tsx",
    "src/test/**/*.ts",
    "src/test/**/*.tsx",
    "vitest.config.ts"
  ],
  "exclude": ["dist", "coverage", "e2e"]
}

### Playwright end-to-end tests — tsconfig.e2e.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "@enterprise/typescript-config/base.json",
  "compilerOptions": {
    "target": "ES2022",
    "lib": ["ES2022", "DOM", "DOM.Iterable"],
    "module": "ESNext",
    "moduleResolution": "Bundler",
    "noEmit": true,
    "composite": true,
    "incremental": true,
    "tsBuildInfoFile": "./node_modules/.cache/tsconfig.e2e.tsbuildinfo",
    "types": ["node", "@playwright/test"]
  },
  "include": ["e2e/**/*.ts", "playwright.config.ts"],
  "exclude": ["dist", "coverage", "node_modules"]
}

### Storybook catalog application — apps/storybook/tsconfig.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "@enterprise/typescript-config/base.json",
  "compilerOptions": {
    "target": "ES2022",
    "lib": ["ES2022", "DOM", "DOM.Iterable"],
    "module": "ESNext",
    "moduleResolution": "Bundler",
    "jsx": "react-jsx",
    "noEmit": true,
    "allowImportingTsExtensions": true,
    "types": ["vite/client", "node"]
  },
  "include": [".storybook/**/*.ts", ".storybook/**/*.tsx", "stories/**/*.ts", "stories/**/*.tsx"],
  "exclude": ["storybook-static", "node_modules"]
}

### Shared publishable-library preset — tooling/typescript-config/library.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "./base.json",
  "compilerOptions": {
    "target": "ES2022",
    "lib": ["ES2022", "DOM", "DOM.Iterable"],
    "module": "ESNext",
    "moduleResolution": "Bundler",
    "jsx": "react-jsx",
    "declaration": true,
    "declarationMap": true,
    "emitDeclarationOnly": true,
    "isolatedDeclarations": true,
    "composite": true,
    "incremental": true,
    "stripInternal": true,
    "sourceMap": true
  }
}

### Publishable package — packages/data-grid/tsconfig.json

{
  "$schema": "https://json.schemastore.org/tsconfig",
  "extends": "../../tooling/typescript-config/library.json",
  "compilerOptions": {
    "rootDir": "src",
    "outDir": "dist/types",
    "tsBuildInfoFile": "./node_modules/.cache/tsconfig.tsbuildinfo"
  },
  "include": ["src/**/*.ts", "src/**/*.tsx"],
  "exclude": [
    "src/**/*.test.*",
    "src/**/*.spec.*",
    "src/**/*.stories.*",
    "dist",
    "coverage"
  ],
  "references": [
    { "path": "../core" },
    { "path": "../components" }
  ]
}

### TypeScript settings decision guide

| Setting | Why it is used | Applies to |
| --- | --- | --- |
| target and lib | Define the JavaScript language level and runtime APIs available during type checking. Browser configurations include DOM libraries; Node-only configurations intentionally do not. | Applications, libraries, tests, Node tooling |
| module and moduleResolution | Control module output assumptions and import resolution. Use ESNext with Bundler for Vite-bundled browser or library source, and NodeNext for files executed directly by Node. | Runtime-specific configurations |
| strict | Enables the core family of strict type-safety checks and establishes the minimum enterprise baseline for owned TypeScript code. | Shared baseline |
| exactOptionalPropertyTypes | Distinguishes an absent optional property from a property explicitly assigned undefined, improving configuration, patch, and API model accuracy. | Shared baseline |
| noUncheckedIndexedAccess | Adds undefined to unchecked array and dictionary lookups so callers handle missing values rather than assuming every key or index exists. | Shared baseline |
| noImplicitOverride, noImplicitReturns, and noFallthroughCasesInSwitch | Make inheritance intent explicit and catch incomplete return paths or accidental switch fall-through during compilation. | Shared baseline |
| noPropertyAccessFromIndexSignature and useUnknownInCatchVariables | Require safer access to dictionary-shaped values and force error narrowing before catch values are used. | Shared baseline |
| verbatimModuleSyntax | Preserves authored import/export intent and makes type-only imports explicit, reducing ambiguity for modern ESM bundlers and package builds. | Shared baseline |
| isolatedModules and moduleDetection | Keep every source file safe for independent transpilation and ensure files are interpreted consistently as modules. | Shared baseline; bundled source |
| noEmit | Uses TypeScript for checking only while Vite or another bundler owns JavaScript and asset generation. | Applications, tooling, tests |
| declaration, declarationMap, and emitDeclarationOnly | Produce the public type surface and source navigation metadata for npm packages without duplicating JavaScript output from the package bundler. | Publishable libraries |
| isolatedDeclarations and stripInternal | Keep declaration generation independently analyzable and prevent APIs marked internal from leaking into the published type surface. | Publishable libraries |
| composite, incremental, references, and tsBuildInfoFile | Enable project-reference builds, dependency ordering, and reusable build metadata for faster local and CI type checking. | Applications and monorepo packages |
| jsx | Selects the modern React JSX transform so components do not require a React import solely for JSX compilation. | React applications and libraries |
| types | Limits ambient globals to the intended runtime, such as Vite, Node, Vitest, or Playwright, and prevents accidental cross-runtime assumptions. | Runtime-specific configurations |
| rootDir and outDir | Define the owned source root and the stable declaration-output layout expected by package exports. | Publishable libraries |
| include and exclude | Define which files a configuration owns, avoiding duplicate checking and preventing tests, stories, build output, or unrelated runtimes from leaking into a project. | Every configuration |
| baseUrl and paths | Provide limited application-local aliases. The same mapping must also exist in Vite, Vitest, and any other resolver; package consumers should use package exports instead. | Applications only, when justified |
| skipLibCheck | Avoids repeatedly validating external declaration files while strict checking remains enabled for enterprise-owned source. Dependency type defects are handled through dependency governance. | Shared baseline |

### Validation scripts and guardrails

{
  "scripts": {
    "typecheck": "tsc -b --pretty false",
    "typecheck:app": "tsc -p tsconfig.app.json --noEmit --pretty false",
    "typecheck:node": "tsc -p tsconfig.node.json --noEmit --pretty false",
    "typecheck:test": "tsc -p tsconfig.test.json --noEmit --pretty false",
    "typecheck:e2e": "tsc -p tsconfig.e2e.json --noEmit --pretty false",
    "clean:types": "tsc -b --clean"
  }
}

- Do not use one tsconfig for every runtime: browser, Node tooling, tests, workers, and libraries have different globals and module behavior.

- Use Bundler resolution only for bundled browser or library source: use NodeNext for files executed directly by Node.

- Keep noEmit in applications: Vite owns JavaScript output; TypeScript performs type checking. Publishable packages emit declarations through a dedicated build step.

- Avoid broad path aliases: prefer package exports and relative imports. If an application uses an alias, configure the same alias in Vite, Vitest, and TypeScript.

- Do not add DOM types to Node-only tooling: this prevents accidental browser-global usage in scripts and configuration files.

- Keep skipLibCheck enabled but check owned code strictly: dependency declaration errors are handled through dependency governance rather than weakening application types.

- Run tsc -b in CI: Vite transpilation alone does not perform complete type checking.

- Adopt stricter options intentionally: exact optional properties and unchecked indexed access should be enabled from the template baseline rather than retrofitted after applications grow.

## 4.10 Why this is the highest-leverage accelerator

The design system delivers the fastest visible gains in consistency, accessibility, and development velocity, while the app shell provides the governed runtime foundation required by every new application. Together they form the Phase 1 flagship: teams can adopt individual UI packages incrementally in existing applications or use the generator and app shell as the complete golden path for new applications.

# 5. Deep Dive: App Shell, Routing & State/Data Layer

## 5.1 The core distinction: server state vs. client state

The single biggest source of ad hoc, inconsistent code in React apps is treating server data (fetched from APIs) and client/UI state (form values, modal open/closed, selected tab) as the same kind of problem. The accelerator enforces a split:

- Server state (anything that originates from an API): owned by a dedicated data-fetching/caching library, not by useState/Redux. This gives caching, request de-duplication, background refetch, and loading/error states for free, and matches the IRepository<T> abstraction philosophy from the .NET DAL — a consistent access pattern regardless of the underlying source.

- Client state (ephemeral UI state, cross-cutting app state like “current tenant” or “theme”): owned by a small, purpose-built store, kept deliberately minimal. Most component-local state should just be useState/useReducer — a global store is for state that's genuinely shared across distant parts of the tree.

## 5.2 Recommended defaults

| Concern | Default | Rationale |
| --- | --- | --- |
| Server-state/data fetching | A query-and-cache library (e.g., TanStack Query) wrapping a typed API client | Eliminates hand-rolled loading/error/retry logic per team; typed client can be generated from the same OpenAPI contracts the Actuarial Modernization workstream is standardizing on |
| Global client state | A minimal store (e.g., Zustand) rather than a heavier Redux-style setup, used sparingly | Enterprise React apps increasingly need less global state once server state is properly separated out; a lighter store reduces boilerplate without losing devtools/testability |
| Routing | A typed, file- or config-based router | Type-safe params and consistent code-splitting/lazy-loading conventions across apps |
| API client generation | Generated from OpenAPI/AsyncAPI contracts (aligning with the API-first work already underway) | One contract, one generated client — no hand-written fetch wrappers drifting from the backend contract |

## 5.3 App shell responsibilities

The accelerator's app-shell package owns the things every app needs once, so product teams don't re-solve them:

- top-level error boundary + fallback UI

- route-level code splitting conventions

- auth/session bootstrap (hands off to the Auth accelerator, #4)

- global provider wiring—query client, theme, authentication, internationalization, feature flags, and error handling—through the governed app-shell provider exported by @enterprise/ui-app-shell. This is the React equivalent of AddEnterpriseDefaults(): one composition root with secure defaults and documented extension points.

# 6. Directional Guidance — Remaining Catalog Items (Phase 2–3)

Brief, high-level so the full shape of the program is visible; each becomes its own deep-dive document when its phase comes up.

- Forms & Validation: a schema-based validation approach (e.g., Zod or equivalent) shared between client validation and, where possible, the generated API types — one schema, not two sources of truth.

- Auth & Authorization: Phase 1 provides the minimum Okta OIDC Authorization Code with PKCE bootstrap required by the reference application; Phase 2 promotes that implementation into a reusable authentication package with route guards, permission helpers, token refresh handling, compatibility guidance, and governed integration with the app shell.

- Build Tooling & Monorepo: a standardized pnpm workspace orchestrated with Turborepo and shared lint, format, TypeScript, test, and build presets, so every accelerator and consuming application builds and tests consistently; this foundation also makes independent versioning and publication of accelerator packages practical.

- Testing Strategy: a standard harness — component tests colocated with components, a shared set of accessibility-testing utilities, and a thin end-to-end layer for critical flows only.

- Observability: a small client wired into the app shell for error tracking and real-user-monitoring, with correlation IDs threaded through to the backend observability stack already in use.

- Internationalization: shared locale-loading and formatting utilities, consistent with however the portfolio's content/translation pipeline works today.

- Security Baseline: CSP presets, dependency-scanning gates in CI, and secrets-hygiene linting bundled into the build-tooling accelerator rather than left as a separate manual step.

- Micro-Frontend Composition: treated as an opt-in advanced pattern, not a default. Recommended only where a surface genuinely needs independent team ownership and independent deployability (e.g., a large multi-team portal); for most application teams, a well-structured monorepo with the accelerators above delivers most of the benefit without the runtime-composition complexity and performance overhead that independent deployability introduces. Where it is justified, standardize on one composition approach (e.g., Module Federation) rather than letting teams pick different mechanisms.

- CI/CD & Release Standards: shared pipeline templates that build, test, version, and publish accelerator packages consistently, and a comparable “golden pipeline” template consuming apps can adopt.

# 7. Governance Model

Mirrors the existing ARB governance pattern used for the .NET accelerator suite:

- Proposal — new accelerator or breaking change proposed via the RFC-lite template (section 4.4) to the UI working group.

- Review — ARB/CoE review for cross-cutting impact, security, and accessibility sign-off.

- Publish — versioned release to the internal package registry with changelog and migration notes.

- Adoption tracking — consuming applications tracked the same way other Enterprise Architecture workstreams are tracked in the bi-weekly stakeholder update, so adoption (not just publication) is visible.

- Deprecation — minimum one minor-version notice period before removing any public API.

# 8. The Meta-Package: create-enterprise-app

The accelerator ecosystem provides two complementary golden paths. @enterprise/ui is the convenience meta-package that exposes the approved stable runtime surface for incremental adoption. @enterprise/create-enterprise-app is the scaffolding entry point that creates a new application with the recommended packages, providers, configuration, testing, and pipeline defaults already assembled. Unlike the .NET suite’s AddEnterpriseDefaults() startup extension, the React generator applies most defaults at project-creation time, while the npm meta-package supports consistent runtime consumption.

npx @enterprise/create-enterprise-app my-app

This scaffolds a new application pre-wired with:

- the approved design-system packages—tokens, PrimeReact theme, core, components, and any selected capability packages—already installed and configured

- the app shell (<AppProviders>) with query client, router, auth bootstrap, and error boundary configured

- the monorepo/build-tooling presets (lint, format, tsconfig, test config)

- a CI pipeline template ready to point at the enterprise registry

For existing applications, the same accelerators are adoptable incrementally as individual npm dependencies — no forced migration.

# 9. Adoption Roadmap

| Phase | Focus | Target outcome |
| --- | --- | --- |
| Phase 1 (now) | Design System & Component Library, App Shell/State/Data layer | Two flagship accelerators live, one pilot application team onboarded |
| Phase 2 | Forms/Validation, Auth, Build Tooling, Testing | Broaden coverage of everyday cross-cutting concerns |
| Phase 3 | Observability, i18n, Security Baseline, CI/CD standards, selective Micro-Frontend guidance | Full catalog in place; governance model running steady-state |

Suggested next steps:

- ARB review of this document and the Phase 1 scope.

- Stand up the monorepo housing the accelerator packages (even ahead of Phase 2, since every package needs a build/publish home).

- Identify one pilot application team for the Design System + App Shell accelerators.

- Fold adoption status into the existing bi-weekly Enterprise Architecture workstream update.

# 10. Notes on Currency

Tooling recommendations above—PrimeReact, the approved Tailwind integration, TanStack Query, Zustand, pnpm, Turborepo, React Flow, Okta SDKs, and selective Module Federation guidance—reflect the governed defaults selected by this reference architecture as of this writing. Because front-end tooling moves faster than backend infrastructure, these recommendations and the Phase 2/3 deep dives should be reviewed at each major version change. Substituting a competing component foundation, workspace orchestrator, authentication SDK, or composition mechanism requires an architecture decision that documents the unmet requirement and migration impact.